🔹 PHASE 1 — Backend Foundations (Day 2–6)

Learn Fastify by building, not tutorials

Day 2 – Fastify Basics (Auth Service Skeleton)

Learning (1.5h)

What is Fastify

Routes, plugins, request lifecycle

Build (2.5h)

Create Auth service

/health endpoint

/auth/register

/auth/login

No JWT yet — keep it simple.

Day 3 – JWT Auth + Middleware

Learning (1h)

JWT flow (access + refresh)

Fastify hooks

Build (3h)

JWT generation

Auth middleware

Protected route /me

Password hashing

✅ You now understand Fastify fundamentals.

Day 4 – Database with PostgreSQL (Neon)

Learning (1h)

Schema design basics

Decimal handling (money concept intro)

Build (3h)

Users table

Groups table

Membership table

Connect Fastify → DB

Day 5 – Group & Membership Service

Build

Create group

Invite member (email or link)

Role-based access (admin/member)

Concepts learned

Authorization vs Authentication

Ownership checks

Day 6 – API Gateway / Shared Utils

Build

Shared auth middleware

Error handler

Request validation

Consistent API responses

🧠 You now have real backend confidence.

🔹 PHASE 2 — Expense Logic (Day 7–12)

This is where the project becomes impressive

Day 7 – Expense Data Modeling

Design (2h)

Expenses

Expense versions

Splits

Items

Build (2h)

DB schema

Migration setup

Day 8 – Equal & Unequal Splits

Build

Add expense

Equal split

Custom amount split

Validation rules

Day 9 – Item-Based Splitting

Build

Expense items

Assign items to users

Auto-calculate totals

🧠 You’re now doing non-trivial business logic.

Day 10 – Expense Versioning (Audit Trail)

Build

Editing expense creates new version

Previous versions preserved

History API

This is very interview-worthy.

Day 11 – Settlement Engine (Part 1)

Learning (1h)

Min cash flow concept

Build (3h)

Balance calculation per user

Who owes how much

Day 12 – Settlement Engine (Part 2)

Build

Optimize transactions

Generate settlement suggestions

🎯 This is your algorithmic highlight.

🔹 PHASE 3 — Redis + Notifications (Day 13–15)

Day 13 – Redis Fundamentals

Learning (1.5h)

What Redis is

Caching vs queues

Build (2.5h)

Redis connection

Simple in-memory caching

Day 14 – Notification Service

Build

Event-based notifications

Redis queue

Async processing

Day 15 – Reminders & Edge Cases

Build

Pending payment reminders

Rate limiting

Retry logic

🔹 PHASE 4 — AI Bill Scanning (Day 16–20)

Don’t panic — this will be simpler than it sounds

Day 16 – OCR Fundamentals (Tesseract)

Learning (2h)

How OCR works

Common failures

Build (2h)

OCR service skeleton

Image upload

Raw text extraction

Day 17 – Parsing Bills

Build

Extract items

Prices

GST / taxes

Discounts

Fallback to manual correction UI.

Day 18 – OCR → Expense Integration

Build

Convert parsed data → expense draft

User confirmation step

Day 19 – Accuracy Improvements

Build

Regex improvements

Confidence score

Partial parsing support

Day 20 – AI Service Hardening

Build

Retry logic

Timeout handling

Fail gracefully

Bonus Day
When we’ll implement this (spoiler for Phase 3)

Yes — we should implement it.

Best timing:

- After OCR integration

- Before frontend polish

So likely:

Phase 3 – Week 2

We’ll add:

- /quick-settle

- No auth required (or optional)

- Item-based input

- Settlement output only

Minimal effort, huge UX impact.

🔹 PHASE 5 — Frontend (Day 21–26)

Learn TanStack Query only where needed

Day 21 – Next.js App Setup

Auth flow

Middleware protection

Basic layout

Day 22 – TanStack Query Basics

Learning (1h)

Queries vs mutations

Build (3h)

Fetch groups

Fetch expenses

Cache handling

Day 23 – Expense UI

Add expense

Split UI

Validation

Day 24 – OCR Upload UI

Upload bill

Preview parsed items

Edit before save

Day 25 – Settlements & Dashboard

Balance summary

Settlement suggestions

Payment status

Day 26 – UX Polish

Loading states

Error handling

Empty states

FIXES: 1. Routes have become very lengthy, divide them into services
            2. OCR in quick-settle

🔹 PHASE 6 — Deployment & Polish (Day 27–30)

Day 27 – Dockerization

Dockerfiles per service

Docker Compose

Day 28 – Cloud Deployment

Learning

Cloudflare R2 / AWS S3 basics

Build

Upload storage

Environment config

Day 29 – CI/CD

GitHub Actions

Auto deploy

Health checks

Day 30 – Final Touches

README

Architecture diagram

Resume bullet

Demo data

🎉 You now have a production-grade project.